## Slide 1: Infineon PSOC6 Lecture project status
Team: Motor Group
Team Members: Artem Vinivitin, Mihai Marinescu, Simon Kozka
Achieved since the Introduction Lecture :
Agreed on a standard testbench design
Designed schematics for our setup
Collected some basic Microphone and IMU test data
Agreed on basic and advanced data labels
Ordered all the necessary components
Started work on signal preprocessing
Finished a basic Micropython script
Activities planned until next meeting:
Record a sufficient amount of data for our models
Design 3 AI models: IMU, Microphone, IMU + Microphone
Issues / Support needed
IMU insensitivity
Weird storage behaviour
Minor Deepcraft performance issues
Question: Training a model on two data streams from different sensors
1. Progress report

## Slide 2: Infineon PSOC6 Lecture project status
Achieved since last meeting:
Collected a lot of data for both audio and IMU based models
Started developing and optimizing both microphone and IMU models
Tweaked the Micropython code to fit our current testbench setup
Created script for improved impact data collection (IMU for now)
Activities planned until next meeting
Optimize further for model accuracy
Create a script for optimized impact training for the microphone
Convert and upload the models to the board
Combine the microphone and IMU data into a singular model
Issues / Support needed
Why is label overlapping not allowed?
IMU and Mic data not in sync when recording both simultaneously
Model fails to train
Filtering training data before model training – necessary or not?
Proposed features for Deepcraft studio:
Add a confirmation window before recording over unsaved data
“magnetic” snapping of labels next to each other to prevent overlap
Feature to fill label gaps with other labels
Add the predefined label tabs back to an already saved file
Trimming of recorded data built in
Continue an already existing recording
Verbose errors saying at what time the labels are overlapping/outside data
2. Progress report
Team: Motor Group
Team Members: Artem Vinivitin, Mihai Marinescu, Simon Kozka

## Slide 3: Infineon PSOC6 Lecture project status
Achieved since last meeting:
text
Activities planned until next meeting
Text
Show what you have planned for the project presentation and your submission, you have more room on the next slide
Issues / Support needed
text
3. Progress report

## Slide 4: Infineon PSOC6 Lecture presentation and final submission plans
Short project presentation:
Any special equipment need for demo at the demo Day ?